KRISHNOVA LLP

Technology Division

AI-Powered Internship & Project Management Platform

(AIPMS)

Phased Technical Specification & Pilot Implementation Roadmap

Document Classification: Confidential — Internal & Authorized Partner Use Only

Document Date: July 7, 2026

Version 1.0

© 2026 KRISHNOVA LLP. All Rights Reserved.

# Copyright & Legal Notice

© 2026 KRISHNOVA LLP. All rights reserved.

This document and its contents, including all text, diagrams, architecture descriptions, process designs, and technology recommendations, are the exclusive intellectual property of KRISHNOVA LLP. No part of this document may be reproduced, copied, distributed, transmitted, displayed, published, or stored in a retrieval system, in any form or by any means, without the prior written permission of KRISHNOVA LLP, except for internal use by authorized employees, contractors, and engagement partners of KRISHNOVA LLP for the sole purpose of evaluating, building, or maintaining the AIPMS platform described herein.

Third-party product names, trademarks, and service marks referenced in this document — including but not limited to GitHub, Google Calendar, Google Meet, Zoom, Gmail, Microsoft Teams, Slack, Jira, Notion, Google Drive, OneDrive, OpenAI, Gemini, and Claude — remain the property of their respective owners. Reference to these products does not imply endorsement, partnership, or affiliation unless separately and explicitly agreed in writing.

Unauthorized use, reproduction, or disclosure of this document, in whole or in part, may result in civil and/or criminal liability under applicable intellectual property and trade secrets law.

## Disclaimer

This document reflects the planning assumptions, technology recommendations, and phased roadmap for the AIPMS platform as of the document date shown below. It is provided for internal planning and pilot-scoping purposes only.

Disclaimer effective date: July 7, 2026

Timelines, cost estimates, effort sizing, technology selections, and success metrics contained in this document are indicative, based on information available as of the date above, and are subject to revision following further technical discovery, stakeholder review, vendor evaluation, and pilot feedback. This document does not constitute a binding commitment, statement of work, or contractual deliverable unless expressly incorporated by reference into a signed agreement between KRISHNOVA LLP and a named counterparty. Technology vendor capabilities, pricing, and terms of service (including third-party AI providers such as OpenAI, Gemini, and Claude) may change after the date of this document and should be independently verified before procurement or production commitment.

## Document Control

| Field | Detail |
| --- | --- |
| Prepared For | KRISHNOVA LLP — Technology Division |
| Document Title | AIPMS — Phased Technical Specification & Pilot Implementation Roadmap |
| Document Date | July 7, 2026 |
| Version | 1.0 |
| Classification | Confidential — Internal & Authorized Partner Use Only |
| Status | Draft for Pilot Scoping |

# Table of Contents

# 1. Executive Summary

AIPMS is a centralized, AI-augmented platform for KRISHNOVA LLP to manage interns, projects, teams, attendance, tasks, and performance without manual status-chasing. This document translates the original product concept into a phased, buildable roadmap: a lean pilot that proves the core value proposition, followed by two structured expansion phases that add scale, automation depth, and enterprise integrations.

The approach favors shipping a working pilot quickly over building the full feature set at once. Each phase below lists the scope, the technology to introduce at that stage, and the criteria for graduating to the next phase.

# 2. Phased Implementation Roadmap

## Phase 1 — Pilot (Target: up to 500 interns)

Objective: validate the core workflow — stand-ups, tasks, attendance, and one working AI agent — with a real but limited user group before expanding scope.

### Functional Scope

- Authentication: JWT sessions + Google OAuth login

- Three roles: Super Admin, Mentor/Team Lead, Intern (HR folded into Admin for pilot)

- Project & task management: CRUD, Kanban-style board, due dates, priority, status

- Daily stand-up submission: yesterday / today / blockers

- Attendance: login/logout timestamps only (idle-time and break tracking deferred)

- One AI agent live: the Daily Summary Agent (team-level progress, blockers, risk flags)

- One notification channel: Slack or email (not both)

- Baseline dashboard: who is online, task completion %, attendance %

### Technology to Introduce in Phase 1

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js + Tailwind CSS | Single web app; mobile deferred to Phase 3 |
| Backend | Python FastAPI | Modular monolith, not microservices, at this stage |
| Database | PostgreSQL (single instance) | JSONB columns cover semi-structured data; no second DB engine yet |
| Cache / Real-time state | Redis | Session cache and “online now” presence tracking |
| Auth | JWT + Google OAuth | Standard, low-risk choice for pilot |
| AI Orchestration | LangGraph (single framework) | Used only for the Daily Summary Agent |
| AI Provider | One LLM provider (OpenAI or Claude) | Avoid multi-provider complexity until proven need |
| Notifications | Slack API or SMTP email | Pick one channel only |
| Deployment | Docker Compose on a managed container host | Kubernetes not yet justified at this scale |
| CI/CD | GitHub Actions | Basic build/test/deploy pipeline |
| Monitoring | Basic uptime + error logging | Grafana/Prometheus deferred to Phase 2 |

### Phase 1 Exit Criteria

- 20–50 real interns actively using stand-up, tasks, and attendance over a sustained, continuous period

- Daily Summary Agent generating usable team summaries with under 5% manual correction needed

- No unplanned downtime during core working hours over the pilot window

## Phase 2 — Scale-Up (Target: up to 500–2,000 interns)

Objective: broaden automation and role coverage once the pilot has validated the core loop, while beginning to design for higher concurrent load.

### Functional Scope Added

- HR/Admin role activated: recruitment intake form, onboarding workflow

- Resume Screening & Recruitment Agents: skill extraction, domain matching, candidate ranking

- Performance Module: attendance score, task completion score, code quality score, overall rank

- AI Mentor Agent: flags inactive interns, missed deadlines, suggests task redistribution

- AI Project Manager: task assignment support, effort estimation, bottleneck/delay prediction

- Expanded chatbot: structured queries (attendance status, skill lookup) answered directly from the database, not the LLM

- Additional integrations: GitHub activity, Google Calendar, one additional notification channel

- Reports: daily, weekly, monthly, project, and attendance reports

### Technology to Introduce in Phase 2

| Layer | Technology | Notes |
| --- | --- | --- |
| Database | Postgres read replicas | Reads (dashboards/reports) offloaded from the write primary |
| Data pipeline | Message queue (Redis Streams or Kafka) | Attendance and event writes move off the synchronous request path |
| Background jobs | Celery / RQ worker pool | Parallelized batch jobs for scoring, summaries, and reports |
| Vector Database | ChromaDB or Pinecone | Enables resume/skill semantic search for recruitment agent |
| AI Orchestration | LangGraph + CrewAI (where multi-agent hand-off is genuinely needed) | Introduce a second framework only where justified |
| Integrations | GitHub API, Google Calendar API, Jira (optional) | Add incrementally; avoid connecting all integrations at once |
| Monitoring | Grafana + Prometheus | Track system health and AI token usage/cost from this phase onward |
| Deployment | Managed Kubernetes (EKS/GKE) or auto-scaling ECS | Justified once login/attendance bursts create real scaling pressure |
| Cost controls | AI usage metering with budget alerts | Prevent runaway LLM spend as agent count grows |

### Phase 2 Exit Criteria

- Platform stable at 1,000+ concurrent-ish users during peak login windows

- AI-driven performance scores reviewed and trusted by mentors (explainable, auditable)

- Manual reporting reduced by a measurable, tracked percentage versus pre-pilot baseline

## Phase 3 — Full Advanced / Enterprise Scale (Target: 5,000+ interns, 50+ concurrent projects)

Objective: complete the full AI agent architecture, certificate and learning modules, predictive analytics, and multi-channel integration at enterprise scale, per the original success criteria.

### Functional Scope Added

- Full 15-agent architecture consolidated into 4–5 backing services (Insights, HR, Mentor/Delivery, Communication, Documentation)

- Certificates Module: internship certificates, completion certificates, recommendation letters, experience letters

- Learning Module: courses, assignments, quizzes, skill-progress tracking

- Predictive Analytics: project risk prediction, delay forecasting, department-level trend analytics

- Full integration suite: Zoom, Microsoft Teams, Telegram, WhatsApp, Notion, OneDrive, additional AI providers (Gemini) via MCP

- Mobile applications (Android & iOS)

- Voice features: voice attendance, AI meeting notes (future-facing, evaluate demand before building)

### Technology to Introduce in Phase 3

| Layer | Technology | Notes |
| --- | --- | --- |
| Database | Partitioned Postgres tables (by month) for attendance/task history | Keeps hot tables small; historical data archived, not deleted |
| Data pipeline | Kafka (full event streaming) | Handles org-wide attendance bursts and cross-service events |
| AI Orchestration | LangGraph + CrewAI + MCP | Team-level, not per-intern, LLM calls for nightly summaries to control cost |
| Vector Database | Pinecone (managed, multi-tenant scale) | Production-grade semantic search across resumes, docs, and code |
| Mobile | React Native or Flutter | Single codebase for Android & iOS |
| Storage | AWS S3 (or equivalent cloud storage) with lifecycle policies | Certificates, resumes, deliverables, documents |
| Deployment | Kubernetes with horizontal auto-scaling + multi-region readiness | Justified at this scale by bursty, high-concurrency traffic |
| Monitoring | Grafana + Prometheus + distributed tracing | Full observability across microservices and AI cost dashboards |
| Security | SOC2-aligned access controls, audit logging on all AI-driven scores | Required at enterprise scale for HR-sensitive data |

### Phase 3 Exit Criteria (Original Success Criteria)

- Manage 500+ interns simultaneously (validated far earlier; 5,000+ is the Phase 3 stretch target)

- Support 50+ concurrent projects

- Generate AI summaries in under one minute per team, not per individual

- Reduce manual reporting by at least 80% versus the pre-AIPMS baseline

- Provide a unified, real-time management dashboard across interns, teams, projects, attendance, and performance

# 3. Technology Stack — Consolidated Phase View

| Category | Phase 1 (Pilot) | Phase 2 (Scale-Up) | Phase 3 (Enterprise) |
| --- | --- | --- | --- |
| Frontend | Next.js, Tailwind | Same + design system hardening | Same + React Native / Flutter mobile |
| Backend | FastAPI (modular monolith) | FastAPI (service boundaries emerging) | FastAPI microservices |
| Database | PostgreSQL (single instance) | Postgres + read replicas | Postgres partitioned + replicas |
| Cache/Queue | Redis | Redis Streams / Kafka introduced | Kafka (full event streaming) |
| AI Orchestration | LangGraph (1 agent) | LangGraph + CrewAI (selected agents) | LangGraph + CrewAI + MCP (full) |
| Vector DB | None yet | ChromaDB / Pinecone | Pinecone (production scale) |
| Deployment | Docker Compose | Kubernetes / auto-scaling ECS | Kubernetes, multi-region ready |
| Monitoring | Basic logging | Grafana + Prometheus | Grafana + Prometheus + tracing |
| Integrations | 1 channel (Slack or email) | +GitHub, Calendar, Jira | Full suite: Teams, Zoom, WhatsApp, Notion, OneDrive |

# 4. Key Reliability Principles Carried Across All Phases

- AI agent runs must be idempotent and safely re-runnable; degrade to templated output rather than failing silently.

- Every AI-generated score (performance, ranking, risk) must log its inputs for auditability and mentor trust.

- AI cost is metered and capped at every phase; team-level summarization is preferred over per-intern LLM calls.

- Real-time dashboard reads (“who is online now”) are served from cache, never from a live database query at scale.

- Each phase adds infrastructure only when a specific, observed load pattern justifies it — not preemptively.

# 5. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared By |  |  |  |
| Reviewed By (Technology Lead) |  |  |  |
| Approved By (KRISHNOVA LLP) |  |  |  |

End of Document — © 2026 KRISHNOVA LLP. All Rights Reserved.